# TEAM COMMUNICATION PLAN EXAMPLE

COMMUNICATION PLAN: SOFTWARE DEVELOPMENT TEAM

SUMMARY

This is the communication plan for the Atlanta software development team. It covers our schedule of meetings, where we store our shared documents, and how we communicate at other times.

COMMUNICATION GOALS

- Keep each other informed about the status of tasks (i.e., green, yellow, or red). - Ask for and offer help where needed. - Track budget to actual. - Help groom the product backlog. - Define information so you can share it with product owners and other stakeholders.

STAKEHOLDER INFORMATION

| PERSON | ROLE / TITLE | CONTACT INFORMATION | COMMUNICATION RESPONSIBILITY FREQUENCY | FORMAT / CHANNEL | NOTES |
| --- | --- | --- | --- | --- | --- |
| Maria Hernández | Team Lead |  | Daily, weekly, monthly | The team lead facilitates the daily, in-person Scrum meeting, does weekly progress reports using Jira, and sends monthly, high-level timeline/budget/progress updates to the product owner by email. | Go-to for problem solving and questions |
| Jordan Oaks | Team Member - Programmer |  | Weekly | The team member/programmer participates in daily and weekly check-in meetings and emails. | Specializes in mobile |
| Wilbur Reynolds | Team Member - Programmer |  | Daily | The team member/programmer participates in daily and weekly check-in meetings and emails. | Oversees product backlog |
| David Runningbear | QA |  | Daily | QA reports on testing status and bug squashing. |  |
| Sal Fiore | Release Manager |  | Weekly and as needed | The release manager updates release documentation. | Only person authorized to change release plan |
| Jennifer Planck | Product Owner |  | Monthly | The product owner reports team progress to leadership stakeholders on a monthly basis. | Not involved in daily Scrum meeting |

COMMUNICATION TYPES

| TYPE | WHEN / WHERE / PARTICIPANTS |
| --- | --- |
| DAILY SCRUM MEETING | We gather in person around the Scrum board for a stand-up meeting of 15 minutes. |
| SHARE |  |
| - Each person reports on doing, done, to do. - Problems are flagged. - Ask for help if needed. |  |

| TYPE | WHEN / WHERE / PARTICIPANTS |
| --- | --- |
| SLACK CHANNEL | This is open-ended, real-time communication and file sharing. |
| SHARE |  |
| - Include the burndown chart. - Include documentation. - Ask questions so everyone can see. |  |

| TYPE | WHEN / WHERE / PARTICIPANTS |
| --- | --- |
| SPRINT PLANNING AND RETROSPECTIVE | At the start and end of each two-week sprint, we meet to discuss what will be accomplished or to analyze the successes and failures of the past sprint. |
| SHARE |  |
| - Share two days in advance: ○ Agenda for meeting ○ Product backlog ○ QA report ○ Attendees needed for meeting (includes product owner) ○ Budget - Meeting format: ○ Agenda review ○ Review product backlog ○ Questions/discussions ○ Next steps review - Email (immediately after meeting): ○ Meeting notes to all attendees ○ Sprint goals |  |

| TYPE | WHEN / WHERE / PARTICIPANTS |
| --- | --- |
| MONTHLY EMAILS | Maria (team leader) reports to Jennifer (product owner). |
| SHARE |  |
| - Progress report vs. plan - Help needed from other departments - Issues - Timeline - Upcoming activities |  |

DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.